Name: Nick Elwell

Keep notes on the tasks you worked on for Project 5. This worksheet will be used to assess your teamwork and individual contributions to the project. It will be used to help give credit for tasks for which there may not be direct evidence in the code, for example, helping others, research, troubleshooting.

Rename this file so your name or initials are in the file name.

Each team member should keep their own document in their team’s GitHub repository. Create a directory for everyone’s documents.

Make notes for each week.

|  |
| --- |
| **Week beginning April 5th**  Setup Forked Repo with collaborators. Installed requirements/basic project setup instructions. Create superuser for admin page. |
| **Week beginning Monday April 12th**  Added Clara as collaborator. Assisted John with Git workflow issue about branches he was having. Reviewed PRs from Andrea. Held Zoom meeting with group to organize thoughts and plans for the week. |
| **Week beginning Monday April 19th**  Deployed LMNOP to GCP. Helped John realize he was missing a requirements.txt installation when testing Andrea’s pagination code. Brainstormed what would go into a user’s profile page with Andrea and what would be visible to the public vs. account owner. |
| **Week beginning Monday April 26th**  Assisted John with issue running tests. Identified issue where current page # out of page # was not being displayed anywhere when paginating through venues/artists – opened new issue in repo. General planning/discussion and status updates with group during weekly Zoom meeting. |
| **Week beginning Monday May 3rd**  Held meeting and made general plans for what needed to be tackled before the deadline. |
| **Week beginning Monday May 10th (Final week – deadline morning May 12th)**  Worked on the Data Gathering Sequence Diagram as a group over Zoom. Combed through PRs over Zoom with group. Had 6hr Zoom session as a group, tackling remaining issues from all sides, multiple sets of eyes per remaining issue. Ran into a bunch of GCP problems with User profile badge system and Show rating system. Unable to resolve before due date of project. Troubleshooted for a couple hours. Created new Database instance and new DB, went through redeploy/collectstatic procedures with group. None of us could figure out the issue. Looked over report logs and was able to determine it’s something to do with badge/rating implementation but not sure what. |